PROFESSIONAL COURSE SERIES

MARKETING PROJECT

MANAGEMENT

| LECTURE 13 | MATURITY MODEL, CAPSTONE AND EXECUTIVE ACTION |
| --- | --- |

COURSE POSITIONING

Strategy  |  Governance  |  Delivery  |  Measurement  |  Applied Learning

| PREPARED FOR | Ahmed Labib |
| --- | --- |
| EDITION | Lecture-Based Professional Course |
| ISSUE DATE | July 2026 |

A standalone lecture from the premium Marketing Project Management professional course.

CONFIDENTIAL  |  PROFESSIONAL LEARNING MATERIAL

# LECTURE 13  |  MATURITY MODEL, CAPSTONE AND EXECUTIVE ACTION

Sequencing capability development and executive action

| LECTURE 13 BRIEF ¦ 90 MINUTES |  |
| --- | --- |
| LEARNING OUTCOMES | 1. Assess current capability across governance, delivery, resources, finance, data, risk and technology. 2. Prioritize improvements based on value, feasibility, dependency and organizational readiness. 3. Integrate the course outputs into a decision-ready marketing project management transformation plan. |
| SESSION FLOW | 10 min maturity model ¦ 20 min assessment dimensions ¦ 20 min recommendations ¦ 30 min capstone integration ¦ 10 min review |
| APPLIED OUTPUT | Capstone: executive marketing project management transformation roadmap. |

Figure 4 — Five-level maturity model for marketing project management.

## 13.1 Maturity assessment dimensions

| Dimension | Level 1 signal | Level 3 signal | Level 5 signal |
| --- | --- | --- | --- |
| Strategy and portfolio | Requests arrive ad hoc. | Formal intake and prioritization. | Dynamic portfolio optimized for value and learning. |
| Planning and control | Dates and scope are informal. | Approved baselines and change control. | Predictive forecasts and reference-class planning. |
| Resources | Assignments are reactive. | Role-based capacity and utilization controls. | Scenario planning and capability-market intelligence. |
| Finance | Spend tracked after the fact. | Time-phased budget and EAC. | Integrated value, profitability and optimization decisions. |
| Measurement | Vanity metrics and manual reports. | KPI dictionary, events and dashboard ownership. | Causal testing, predictive insight and governed automation. |
| Risk and compliance | Late review and undocumented approvals. | Embedded gates and evidence retention. | Risk sensing and policy-as-workflow automation. |
| Technology | Fragmented tools and duplicate data. | Defined authoritative systems and integrations. | Adaptive architecture with strong data lineage and portability. |
| Learning | Lessons remain personal. | Post-mortems and improvement log. | Reusable knowledge and continuous process optimization. |

## 13.2 Executive recommendations

| Priority | Recommendation | Expected result |
| --- | --- | --- |
| 1 | Mandate a standard charter, intake gate and accountable sponsor for material marketing projects. | Reduces low-value work and ambiguity. |
| 2 | Create a governed measurement architecture before expanding dashboards or automation. | Improves trust, attribution discipline and decision quality. |
| 3 | Introduce a baseline and formal change-control process with explicit trade-offs. | Protects schedule, budget and quality. |
| 4 | Plan capacity by skill, timing and complexity; limit work-in-progress. | Improves throughput and reduces hidden overload. |
| 5 | Embed privacy, disclosures, rights, accessibility and AI review into launch readiness. | Reduces legal, brand and rework risk. |
| 6 | Select tools through a weighted pilot based on the target operating model. | Avoids tool-first transformation and lock-in. |
| 7 | Institutionalize post-mortems, estimation actuals and maturity reviews. | Creates compounding operational learning. |

|  | FINAL POSITION The attachment is a credible starting point, especially for agency environments, but not a complete governance model. Its lifecycle should be retained and strengthened with portfolio gates, measurement design, formal change control, compliance, AI governance and evidence-based tool selection. |
| --- | --- |

## Applied learning and assessment

| LECTURE 13 APPLICATION |  |
| --- | --- |
| APPLIED WORKSHOP | Complete the maturity assessment, select the three highest-priority capability gaps and consolidate the charter, controls, KPI architecture, risk pack, operating model and 90-day roadmap into a concise executive proposal. |
| KNOWLEDGE CHECK | 1. Why should maturity improvement be sequenced rather than pursued in parallel? 2. Which capability gaps create the greatest enterprise exposure? 3. What evidence should leadership require before approving scale-up? |